CORPUZ-2024

fhir-cms-interop-toolkit

FHIR Interoperability Portfolio Project — Project Plan v2

April 2026  |  Nicole Corpuz  |  v2: Claude Code-executable technical specs added to all 4 modules

| GitHub repo | fhir-cms-interop-toolkit | Primary audience | Health IT engineers, interoperability analysts, CMS-0057-F compliance teams |
| --- | --- | --- | --- |
| Modules | 4: PA compliance checker, FHIR field mapper, BB2 sandbox queries, PUF gap analysis | v2 change | Each module now includes: exact file tree, function signatures, I/O contracts, schemas, test commands, error handling, and acceptance criteria |

# 00  Repository setup — run before any module

Clone or init the repo, then run these commands exactly. Claude Code should execute this block first.

# Init repo git clone https://github.com/YOUR_USERNAME/fhir-cms-interop-toolkit.git cd fhir-cms-interop-toolkit # Create full directory tree mkdir -p modules/pa_compliance_checker/data/payer_disclosures mkdir -p modules/fhir_field_mapper/data/mappings mkdir -p modules/bb2_sandbox/data mkdir -p modules/puf_fhir_gap_analysis/output mkdir -p data/synthea_puf mkdir -p docs # Install all dependencies pip install requests pdfplumber beautifulsoup4 pandas openpyxl \ fhir.resources python-dotenv pytest notebook ipykernel # Create .env (NEVER commit this) echo 'BB2_CLIENT_ID=your_id_here' >> .env echo 'BB2_CLIENT_SECRET=your_secret_here' >> .env echo 'BB2_CALLBACK_URL=http://localhost:8000/callback' >> .env # Create .gitignore echo '.env\n__pycache__/\n*.pyc\n.ipynb_checkpoints/\ndata/synthea_puf/' > .gitignore

# Validate setup python3 -c "import requests, pdfplumber, bs4, pandas, fhir; print('OK')" # Expected output: OK

# Module 1 — CMS-0057-F PA Metrics Compliance Checker

Path: modules/pa_compliance_checker/  |  Run: pytest modules/pa_compliance_checker/tests/

Fetches publicly posted payer PA metrics disclosures (PDF or HTML), extracts the 7 CMS-required metric fields, validates the math and schema, and outputs a compliance report table. Real payer disclosures went live March 31, 2026.

## 1.1  File tree

modules/pa_compliance_checker/ ├── pa_disclosure_scraper.py # fetch + save payer disclosure pages ├── pa_field_extractor.py # extract 7 fields from PDF or HTML ├── pa_compliance_validator.py # validate schema + math ├── pa_report_generator.py # render Markdown compliance table ├── run_all.py # end-to-end pipeline entry point ├── tests/ │ ├── test_extractor.py │ └── test_validator.py └── data/payer_disclosures/ ├── molina_ca_2025.pdf # archived snapshots ├── lacare_2025.html ├── caloptima_2025.pdf ├── bsca_promise_2025.pdf └── README.md # source URLs + retrieval date

## 1.2  pa_disclosure_scraper.py

### Purpose

Fetches payer PA metrics disclosure pages and saves them locally for reproducible analysis.

# pa_disclosure_scraper.py import requests, os, time from pathlib import Path PAYERS = { 'molina_ca': 'https://www.molinahealthcare.com/providers/ca/medicaid/prior-auth/metrics', 'lacare': 'https://www.lacare.org/providers/prior-authorization/metrics', 'caloptima': 'https://www.caloptima.org/prior-auth-metrics', 'bsca': 'https://www.blueshieldca.com/providers/prior-auth-metrics', } SAVE_DIR = Path('modules/pa_compliance_checker/data/payer_disclosures') def fetch_disclosure(payer_key: str, url: str) -> Path: """ Fetch a payer disclosure page and save to disk. Returns: Path to saved file. Raises: requests.HTTPError on non-200 response. """ headers = {'User-Agent': 'Mozilla/5.0 (research/compliance-checker)'} r = requests.get(url, headers=headers, timeout=30) r.raise_for_status() ext = '.pdf' if 'pdf' in r.headers.get('Content-Type','') else '.html' out = SAVE_DIR / f'{payer_key}_2025{ext}' out.write_bytes(r.content) print(f'Saved {payer_key}: {len(r.content):,} bytes -> {out}') return out def fetch_all(delay_sec: float = 1.5) -> dict[str, Path]: """Fetch all payers. Returns {payer_key: Path}. Skips if file exists.""" results = {} for key, url in PAYERS.items(): existing = list(SAVE_DIR.glob(f'{key}_2025.*')) if existing: print(f'Skip {key}: already saved at {existing[0]}') results[key] = existing[0] continue results[key] = fetch_disclosure(key, url) time.sleep(delay_sec) return results # NOTE: If automated fetch fails (bot-blocking), manually download and # save to data/payer_disclosures/ with naming convention above. # Update data/payer_disclosures/README.md with source URL + retrieval date.

|  | Manual fallback If automated fetch returns 403 or 429 for any payer: download the PDF manually from the payer website, save to data/payer_disclosures/{payer_key}_2025.pdf, and update the README.md with the retrieval date. Reproducibility is the priority — the file just needs to exist on disk. |
| --- | --- |

## 1.3  pa_field_extractor.py

### Purpose

Extracts the 7 CMS-required PA metric field values from a saved PDF or HTML disclosure. Returns a structured dict.

# pa_field_extractor.py import pdfplumber, re from bs4 import BeautifulSoup from pathlib import Path from dataclasses import dataclass, field from typing import Optional # The 7 required CMS-0057-F fields (source: CMS PA API FAQ) FIELD_KEYS = [ 'pa_required_list', # F1: list of PA-required items (not a rate) 'standard_approved_pct', # F2: % standard requests approved 'standard_denied_pct', # F3: % standard requests denied 'approved_after_appeal_pct',# F4: % approved after appeal (denom = denied) 'extended_review_approved_pct', # F5: % extended review then approved 'expedited_approved_pct', # F6: % expedited approved 'expedited_denied_pct', # F7: % expedited denied ] @dataclass class PAMetricsRaw: payer_key: str source_path: str pa_required_list: Optional[str] = None # raw text list standard_approved_pct: Optional[float] = None standard_denied_pct: Optional[float] = None approved_after_appeal_pct: Optional[float] = None extended_review_approved_pct: Optional[float] = None expedited_approved_pct: Optional[float] = None expedited_denied_pct: Optional[float] = None extraction_notes: list = field(default_factory=list) RATE_PATTERNS = { 'standard_approved_pct': [r'standard.*approv.*?(\d+\.?\d*)\s*%'], 'standard_denied_pct': [r'standard.*deni.*?(\d+\.?\d*)\s*%'], 'approved_after_appeal_pct': [r'appeal.*approv.*?(\d+\.?\d*)\s*%', r'overtur.*?(\d+\.?\d*)\s*%'], 'extended_review_approved_pct': [r'extend.*review.*?(\d+\.?\d*)\s*%'], 'expedited_approved_pct': [r'expedit.*approv.*?(\d+\.?\d*)\s*%'], 'expedited_denied_pct': [r'expedit.*deni.*?(\d+\.?\d*)\s*%'], } def extract_text_from_pdf(path: Path) -> str: with pdfplumber.open(path) as pdf: return '\n'.join(page.extract_text() or '' for page in pdf.pages) def extract_text_from_html(path: Path) -> str: soup = BeautifulSoup(path.read_text(encoding='utf-8'), 'html.parser') return soup.get_text(separator=' ', strip=True) def extract_rate(text: str, field_key: str) -> Optional[float]: """Try each regex pattern for a field. Return first match as float, or None.""" for pattern in RATE_PATTERNS[field_key]: m = re.search(pattern, text, re.IGNORECASE ¦ re.DOTALL) if m: return float(m.group(1)) return None def extract(path: Path, payer_key: str) -> PAMetricsRaw: """ Extract all 7 PA metric fields from a PDF or HTML disclosure file. Input: Path to saved disclosure file, payer identifier string. Output: PAMetricsRaw dataclass. None values = field not found. """ text = extract_text_from_pdf(path) if path.suffix == '.pdf' else extract_text_from_html(path) result = PAMetricsRaw(payer_key=payer_key, source_path=str(path)) for field_key in RATE_PATTERNS: val = extract_rate(text, field_key) setattr(result, field_key, val) if val is None: result.extraction_notes.append(f'{field_key}: not found via regex') # F1 is a list, not a rate — search for a structured list near 'prior authorization' f1_m = re.search(r'items?.{0,80}(services?¦procedures?).{0,500}', text, re.IGNORECASE ¦ re.DOTALL) result.pa_required_list = f1_m.group(0)[:400].strip() if f1_m else None return result

## 1.4  pa_compliance_validator.py

### Purpose

Validates extracted field values against CMS-0057-F schema rules. Returns a list of ValidationResult objects.

# pa_compliance_validator.py from dataclasses import dataclass from pa_field_extractor import PAMetricsRaw from typing import Optional @dataclass class ValidationResult: payer_key: str field: str reported_value: Optional[float] expected: str status: str # 'PASS' ¦ 'FAIL' ¦ 'WARN' ¦ 'MISSING' note: str = '' def validate(raw: PAMetricsRaw) -> list[ValidationResult]: """ Apply all CMS-0057-F validation rules to a PAMetricsRaw record. Returns: list of ValidationResult, one per check. """ results = [] pk = raw.payer_key def check(field, value, expected_str, pass_fn, note=''): if value is None: results.append(ValidationResult(pk, field, None, expected_str, 'MISSING', 'Field not found in disclosure')) return status = 'PASS' if pass_fn(value) else 'FAIL' results.append(ValidationResult(pk, field, value, expected_str, status, note)) # Rule 1: All rate fields must be 0–100 rate_fields = ['standard_approved_pct','standard_denied_pct','approved_after_appeal_pct', 'extended_review_approved_pct','expedited_approved_pct','expedited_denied_pct'] for f in rate_fields: v = getattr(raw, f) check(f, v, '0–100 numeric', lambda x: 0 <= x <= 100) # Rule 2: F2 + F3 must sum to 100 (±0.5 tolerance for rounding) if raw.standard_approved_pct is not None and raw.standard_denied_pct is not None: s = raw.standard_approved_pct + raw.standard_denied_pct results.append(ValidationResult(pk, 'F2+F3 sum', s, '100 ±0.5', 'PASS' if abs(s - 100) <= 0.5 else 'FAIL', f'F2={raw.standard_approved_pct} + F3={raw.standard_denied_pct} = {s:.1f}')) # Rule 3: F6 + F7 must sum to 100 (±0.5 tolerance) if raw.expedited_approved_pct is not None and raw.expedited_denied_pct is not None: s = raw.expedited_approved_pct + raw.expedited_denied_pct results.append(ValidationResult(pk, 'F6+F7 sum', s, '100 ±0.5', 'PASS' if abs(s - 100) <= 0.5 else 'FAIL', f'F6={raw.expedited_approved_pct} + F7={raw.expedited_denied_pct} = {s:.1f}')) # Rule 4: F4 denominator flag — we cannot verify denominator from the disclosure # alone, but we can flag if F4 > 90% (implausibly high overturn rate, # likely computed against total requests not total denials) if raw.approved_after_appeal_pct is not None: results.append(ValidationResult(pk, 'F4 denominator flag', raw.approved_after_appeal_pct, '<90% (implausibility threshold)', 'WARN' if raw.approved_after_appeal_pct > 90 else 'PASS', 'Value >90% suggests denominator may be total PA requests, not total denials (~12x error)')) # Rule 5: F1 must be present results.append(ValidationResult(pk, 'F1 pa_required_list', None, 'Non-empty text list', 'PASS' if raw.pa_required_list else 'MISSING')) return results

## 1.5  pa_report_generator.py  +  run_all.py

# pa_report_generator.py import pandas as pd from pa_compliance_validator import ValidationResult STATUS_EMOJI = {'PASS': 'OK', 'FAIL': 'FAIL', 'WARN': 'WARN', 'MISSING': 'MISS'} def to_markdown_table(results: list[ValidationResult]) -> str: """Render validation results as a GitHub-renderable Markdown table.""" rows = [{'Payer': r.payer_key, 'Field': r.field, 'Value': r.reported_value, 'Expected': r.expected, 'Status': STATUS_EMOJI[r.status], 'Note': r.note} for r in results] return pd.DataFrame(rows).to_markdown(index=False) def save_report(results: list[ValidationResult], out_path: str = 'output/compliance_report.md'): md = '# CMS-0057-F PA Metrics Compliance Report\n\n' + to_markdown_table(results) open(out_path, 'w').write(md) print(f'Report saved: {out_path}')

# run_all.py — end-to-end pipeline entry point from pa_disclosure_scraper import fetch_all from pa_field_extractor import extract from pa_compliance_validator import validate from pa_report_generator import save_report def main(): files = fetch_all() # Step 1: fetch/load disclosures all_results = [] for payer_key, path in files.items(): raw = extract(path, payer_key) # Step 2: extract 7 fields results = validate(raw) # Step 3: validate all_results.extend(results) print(f'{payer_key}: {sum(r.status=="FAIL" for r in results)} FAIL, ' f'{sum(r.status=="MISSING" for r in results)} MISSING') save_report(all_results) # Step 4: output Markdown table if __name__ == '__main__': main()

## 1.6  Tests

# tests/test_validator.py from pa_field_extractor import PAMetricsRaw from pa_compliance_validator import validate def make_raw(f2=92.3, f3=7.7, f4=61.2, f5=3.1, f6=89.1, f7=10.9): return PAMetricsRaw( payer_key='test', source_path='test.pdf', pa_required_list='DME, home health, inpatient, SNF', standard_approved_pct=f2, standard_denied_pct=f3, approved_after_appeal_pct=f4, extended_review_approved_pct=f5, expedited_approved_pct=f6, expedited_denied_pct=f7) def test_f2_f3_sum_pass(): assert all(r.status=='PASS' for r in validate(make_raw()) if r.field=='F2+F3 sum') def test_f2_f3_sum_fail(): assert any(r.status=='FAIL' for r in validate(make_raw(f2=90,f3=5)) if r.field=='F2+F3 sum') def test_f4_denominator_warn(): assert any(r.status=='WARN' for r in validate(make_raw(f4=95)) if 'denominator' in r.field) def test_missing_field(): assert any(r.status=='MISSING' for r in validate(make_raw(f2=None)) if 'standard_approved' in r.field) # Run: pytest modules/pa_compliance_checker/tests/ -v

|  | Acceptance criteria — Module 1 is done when (1) run_all.py produces output/compliance_report.md with all 4+ payers. (2) All PASS/FAIL/WARN/MISSING cells are populated. (3) pytest passes with 0 failures. (4) Report renders correctly as a Markdown table in the GitHub repo preview. |
| --- | --- |

# Module 2 — FHIR R4 Field Mapping Library

Path: modules/fhir_field_mapper/  |  Run: pytest modules/fhir_field_mapper/tests/

A reusable Python library that maps any CMS flat-file column name to its FHIR R4 resource, element path, CMS-0057-F API exposure, and gap type. Built as a class with a queryable registry — not a one-off table.

## 2.1  File tree

modules/fhir_field_mapper/ ├── fhir_mapper.py # FHIRMapper class — core library ├── cms_flat_file_registry.py # column registry per CMS dataset ├── us_core_validator.py # StructureDefinition path checker ├── fhir_mapping_notebook.ipynb # interactive demo ├── tests/ │ └── test_fhir_mapper.py └── data/mappings/ ├── mssp_puf.json # MSSP PUF column mappings └── schema.json # mapping record schema definition

## 2.2  data/mappings/schema.json  —  define this first

{ "schema_version": "1.0", "description": "Schema for a single CMS flat-file column FHIR mapping record", "required": ["column_name", "dataset", "fhir_resource", "fhir_element_path", "cms_0057f_api", "us_core_validated", "gap_type"], "properties": { "column_name": {"type": "string"}, "dataset": {"type": "string", "example": "mssp_puf"}, "description": {"type": "string"}, "fhir_resource": {"type": "string", "example": "ExplanationOfBenefit"}, "fhir_element_path": {"type": "string", "example": ".total.amount.value"}, "cms_0057f_api": {"type": "string", "enum": ["Patient Access","Provider Access","Prior Auth", "Payer-to-Payer","Provider Directory","N/A"]}, "us_core_validated": {"type": "string", "enum": ["yes","partial","no","gap"]}, "gap_type": {"type": ["string","null"], "enum": [null,"no_equivalent","partial_mapping", "custom_extension_required","aggregation_gap"]}, "gap_notes": {"type": "string"} } }

## 2.3  data/mappings/mssp_puf.json  —  all 8 MSSP PUF fields

[ {"column_name":"avg_risk_score", "dataset":"mssp_puf", "description":"County-level average CMS-HCC risk score by enrollment type", "fhir_resource":"RiskAssessment", "fhir_element_path":".prediction.probabilityDecimal", "cms_0057f_api":"Provider Access", "us_core_validated":"yes", "gap_type":null, "gap_notes":""}, {"column_name":"total_per_capita_exp", "dataset":"mssp_puf", "description":"County-level aggregate per-capita expenditure", "fhir_resource":"ExplanationOfBenefit", "fhir_element_path":".total.amount.value", "cms_0057f_api":"Patient Access", "us_core_validated":"yes", "gap_type":null, "gap_notes":"Population aggregate -- EOB is per-claim, aggregation done in preprocessing"}, {"column_name":"n_ab_ben", "dataset":"mssp_puf", "description":"Number of assignable beneficiaries", "fhir_resource":"Group", "fhir_element_path":".member.count", "cms_0057f_api":"Provider Access", "us_core_validated":"partial", "gap_type":"custom_extension_required", "gap_notes":"US Core Group has no standard enrollment count. BB2 returns Group.member list -- compute len() in preprocessing"}, {"column_name":"aco_state", "dataset":"mssp_puf", "description":"State of ACO operation", "fhir_resource":"Organization", "fhir_element_path":".address.state", "cms_0057f_api":"Provider Directory", "us_core_validated":"yes", "gap_type":null, "gap_notes":""}, {"column_name":"quality_score", "dataset":"mssp_puf", "description":"MSSP quality composite score", "fhir_resource":"MeasureReport", "fhir_element_path":".group.measureScore", "cms_0057f_api":"Patient Access", "us_core_validated":"no", "gap_type":"custom_extension_required", "gap_notes":"HEDIS/CAHPS composite requires custom MeasureReport profile. Standard BB2 returns null for this field"}, {"column_name":"sav_rate", "dataset":"mssp_puf", "description":"ACO shared savings / loss rate", "fhir_resource":null, "fhir_element_path":null, "cms_0057f_api":"N/A", "us_core_validated":"gap", "gap_type":"no_equivalent", "gap_notes":"STRUCTURAL GAP: no FHIR R4 resource for financial performance metrics. Cannot be expressed through any CMS-0057-F API without a new resource type"}, {"column_name":"enrollment_type", "dataset":"mssp_puf", "description":"MSSP enrollment type (ESRD/Disabled/Aged Dual/Aged Non-Dual)", "fhir_resource":"Coverage", "fhir_element_path":".type.coding.code", "cms_0057f_api":"Patient Access", "us_core_validated":"partial", "gap_type":"custom_extension_required", "gap_notes":"US Core Coverage.type value set does not include MSSP enrollment types. CMS-specific extension required"}, {"column_name":"per_capita_exp_by_enrollment_type", "dataset":"mssp_puf", "description":"Per-capita expenditure stratified by enrollment type", "fhir_resource":"ExplanationOfBenefit", "fhir_element_path":".total.amount (+ Coverage filter)", "cms_0057f_api":"Patient Access", "us_core_validated":"no", "gap_type":"aggregation_gap", "gap_notes":"Requires joining EOB to Coverage on patient ID then filtering by coverage type. Population-level aggregation not native to FHIR"} ]

## 2.4  fhir_mapper.py  —  FHIRMapper class

# fhir_mapper.py import json from pathlib import Path from dataclasses import dataclass from typing import Optional MAPPINGS_DIR = Path('modules/fhir_field_mapper/data/mappings') @dataclass class MappingResult: column_name: str dataset: str fhir_resource: Optional[str] fhir_element_path: Optional[str] cms_0057f_api: str us_core_validated: str # 'yes' ¦ 'partial' ¦ 'no' ¦ 'gap' gap_type: Optional[str] # null ¦ 'no_equivalent' ¦ 'partial_mapping' # ¦ 'custom_extension_required' ¦ 'aggregation_gap' gap_notes: str class FHIRMapper: """ Maps CMS flat-file column names to FHIR R4 equivalents. Usage: mapper = FHIRMapper() result = mapper.map('avg_risk_score') # single lookup df = mapper.map_all('mssp_puf') # all columns for a dataset gaps = mapper.get_gaps(gap_type='no_equivalent') # filter by gap type """ def __init__(self): self._registry: dict[str, dict] = {} # {column_name: record} self._load_all() def _load_all(self): """Load all JSON mapping files from data/mappings/.""" for f in MAPPINGS_DIR.glob('*.json'): if f.stem == 'schema': continue records = json.loads(f.read_text()) for rec in records: self._registry[rec['column_name']] = rec print(f'FHIRMapper: loaded {len(self._registry)} column mappings') def map(self, column_name: str) -> MappingResult: """ Look up a single column name. Input: column_name (str) — exact match to column_name field in JSON. Output: MappingResult dataclass. Raises: KeyError if column not in registry. """ if column_name not in self._registry: raise KeyError(f"Column '{column_name}' not in registry. ", f"Available: {list(self._registry.keys())}") r = self._registry[column_name] return MappingResult(**{k: r.get(k) for k in MappingResult.__dataclass_fields__}) def map_all(self, dataset: str = None) -> list[MappingResult]: """Return all mappings, optionally filtered by dataset name.""" records = self._registry.values() if dataset: records = [r for r in records if r['dataset'] == dataset] return [MappingResult(**{k: r.get(k) for k in MappingResult.__dataclass_fields__}) for r in records] def get_gaps(self, gap_type: str = None) -> list[MappingResult]: """Return all fields with a gap_type, optionally filtered by type.""" return [r for r in self.map_all() if r.gap_type and (gap_type is None or r.gap_type == gap_type)] def summary(self) -> dict: """Return counts by gap_type for quick overview.""" from collections import Counter return dict(Counter(r.gap_type or 'no_gap' for r in self.map_all()))

## 2.5  us_core_validator.py

# us_core_validator.py # Checks whether a FHIR element path exists in the US Core IG v7 StructureDefinition import requests, json US_CORE_BASE = 'https://hl7.org/fhir/us/core/STU7/StructureDefinition-' def check_element_path(resource: str, element_path: str) -> dict: """ Query US Core IG StructureDefinition for a resource and check if the given element path exists. Input: resource (str) e.g. 'ExplanationOfBenefit' element_path (str) e.g. '.total.amount.value' Output: dict with keys: resource, element_path, found (bool), note (str) """ url = f'{US_CORE_BASE}us-core-{resource.lower()}.json' try: r = requests.get(url, timeout=15) if r.status_code == 404: return {'resource': resource, 'element_path': element_path, 'found': False, 'note': f'No US Core profile for {resource}'} sd = r.json() # Element paths in StructureDefinition are in snapshot.element[].path elements = [e['path'] for e in sd.get('snapshot', {}).get('element', [])] clean_path = resource + element_path # e.g. 'ExplanationOfBenefit.total.amount.value' found = any(e == clean_path or e.startswith(clean_path) for e in elements) return {'resource': resource, 'element_path': element_path, 'found': found, 'note': '' if found else 'Path not in US Core snapshot'} except Exception as ex: return {'resource': resource, 'element_path': element_path, 'found': False, 'note': str(ex)}

## 2.6  Tests

# tests/test_fhir_mapper.py from fhir_mapper import FHIRMapper mapper = FHIRMapper() def test_known_column(): assert mapper.map('avg_risk_score').fhir_resource == 'RiskAssessment' def test_structural_gap(): assert mapper.map('sav_rate').gap_type == 'no_equivalent' def test_no_gap(): assert mapper.map('avg_risk_score').gap_type is None def test_unknown_raises(): import pytest with pytest.raises(KeyError): mapper.map('nonexistent_column') def test_map_all_mssp(): assert len(mapper.map_all('mssp_puf')) == 8 def test_get_gaps_filter(): gaps = mapper.get_gaps('no_equivalent') assert any(g.column_name == 'sav_rate' for g in gaps) def test_summary_has_no_equivalent(): assert mapper.summary().get('no_equivalent', 0) >= 1

|  | Acceptance criteria — Module 2 is done when (1) FHIRMapper().map('sav_rate') returns gap_type='no_equivalent'. (2) FHIRMapper().summary() prints a dict with counts for each gap type. (3) All 8 MSSP PUF columns are in the registry. (4) pytest passes. (5) fhir_mapping_notebook.ipynb runs end-to-end with FHIRMapper().map_all('mssp_puf') producing a Pandas DataFrame. |
| --- | --- |

# Module 3 — CMS Blue Button 2.0 Sandbox Query Notebook

Path: modules/bb2_sandbox/  |  Prereq: BB2 sandbox credentials in .env

Authenticates against CMS BB2 sandbox via SMART on FHIR OAuth2, queries Patient, ExplanationOfBenefit, and Coverage resources, and compares field values to FHIRMapper expected mappings from Module 2.

## 3.1  File tree

modules/bb2_sandbox/ ├── bb2_auth.py # SMART on FHIR OAuth2 authorization code flow ├── bb2_queries.py # FHIR resource query functions with pagination ├── fhir_response_parser.py # flatten FHIR Bundle -> dict matching MappingResult schema ├── bb2_sandbox_notebook.ipynb # end-to-end: auth -> query -> compare -> table ├── README_bb2.md # registration guide + troubleshooting └── data/ └── bb2_responses/ # cached raw API responses (JSON) for reproducibility └── .gitkeep

## 3.2  BB2 sandbox registration — do this first

# 1. Go to: https://bluebutton.cms.gov/developers/ # 2. Click 'Sign up for sandbox access' # 3. Register a new application: # - Name: fhir-cms-interop-toolkit # - Redirect URI: http://localhost:8000/callback # - Scopes: patient/Patient.read patient/ExplanationOfBenefit.read patient/Coverage.read # 4. Save BB2_CLIENT_ID and BB2_CLIENT_SECRET to your .env file # # API endpoints (sandbox): # Auth: https://sandbox.bluebutton.cms.gov/o/authorize/ # Token: https://sandbox.bluebutton.cms.gov/o/token/ # FHIR base: https://sandbox.bluebutton.cms.gov/v2/fhir/

## 3.3  bb2_auth.py

# bb2_auth.py — SMART on FHIR OAuth2 authorization code flow import os, webbrowser, json from http.server import HTTPServer, BaseHTTPRequestHandler from urllib.parse import urlencode, urlparse, parse_qs import requests from dotenv import load_dotenv from pathlib import Path load_dotenv() CLIENT_ID = os.environ['BB2_CLIENT_ID'] CLIENT_SECRET = os.environ['BB2_CLIENT_SECRET'] CALLBACK_URL = os.environ.get('BB2_CALLBACK_URL', 'http://localhost:8000/callback') AUTH_URL = 'https://sandbox.bluebutton.cms.gov/o/authorize/' TOKEN_URL = 'https://sandbox.bluebutton.cms.gov/o/token/' TOKEN_CACHE = Path('modules/bb2_sandbox/data/.token_cache.json') _auth_code = None # captured by local HTTP callback server class CallbackHandler(BaseHTTPRequestHandler): def do_GET(self): global _auth_code params = parse_qs(urlparse(self.path).query) _auth_code = params.get('code', [None])[0] self.send_response(200) self.end_headers() self.wfile.write(b'Auth code captured. Return to terminal.') def log_message(self, *args): pass # suppress server logs def get_auth_code() -> str: """Open browser for user login, capture auth code via local callback server.""" global _auth_code params = urlencode({'client_id': CLIENT_ID, 'response_type': 'code', 'redirect_uri': CALLBACK_URL, 'scope': 'patient/Patient.read patient/ExplanationOfBenefit.read patient/Coverage.read'}) webbrowser.open(f'{AUTH_URL}?{params}') server = HTTPServer(('localhost', 8000), CallbackHandler) print('Waiting for auth callback on http://localhost:8000 ...') server.handle_request() # blocks until one request arrives if not _auth_code: raise RuntimeError('No auth code received') return _auth_code def exchange_code(code: str) -> dict: """Exchange auth code for access token. Returns token dict with access_token.""" r = requests.post(TOKEN_URL, data={ 'grant_type': 'authorization_code', 'code': code, 'redirect_uri': CALLBACK_URL, 'client_id': CLIENT_ID, 'client_secret': CLIENT_SECRET}) r.raise_for_status() token = r.json() TOKEN_CACHE.write_text(json.dumps(token)) return token def get_token() -> str: """ Return a valid access_token string. Uses cached token if present. Full auth flow runs in browser if no cache exists. Output: access_token (str) """ if TOKEN_CACHE.exists(): token = json.loads(TOKEN_CACHE.read_text()) # BB2 sandbox tokens last 1 hour; attempt refresh if refresh_token present if 'access_token' in token: return token['access_token'] code = get_auth_code() token = exchange_code(code) return token['access_token'] # Common OAuth2 errors and causes: # invalid_client -> CLIENT_ID or CLIENT_SECRET wrong in .env # redirect_uri_mismatch -> CALLBACK_URL in .env doesn't match registration # insufficient_scope -> add scope to registration on BB2 developer portal # 403 on API call -> token expired; delete .token_cache.json and re-auth

## 3.4  bb2_queries.py

# bb2_queries.py — FHIR resource query functions import requests, json from pathlib import Path FHIR_BASE = 'https://sandbox.bluebutton.cms.gov/v2/fhir' CACHE_DIR = Path('modules/bb2_sandbox/data/bb2_responses') def _get(path: str, token: str, params: dict = None) -> dict: """Single authenticated FHIR GET. Raises on non-200.""" r = requests.get(f'{FHIR_BASE}{path}', params=params, headers={'Authorization': f'Bearer {token}', 'Accept': 'application/fhir+json'}) if r.status_code == 403: raise PermissionError('Token expired or wrong scope -- re-auth') if r.status_code == 400: raise ValueError(f'Bad request: {r.text[:200]}') r.raise_for_status() return r.json() def get_patient(token: str) -> dict: """ Query the Patient resource for the authenticated synthetic beneficiary. Output: FHIR Patient resource dict. Key fields: id (bene_id), name, birthDate, gender. """ result = _get('/Patient', token) _cache(result, 'patient') return result def get_eob(token: str, count: int = 50) -> list[dict]: """ Query all ExplanationOfBenefit resources for the authenticated beneficiary. Handles Bundle pagination via Bundle.link[relation='next']. Input: count — page size (default 50, max 50 per BB2 docs). Output: list of EOB resource dicts (unpacked from Bundle). """ results = [] data = _get('/ExplanationOfBenefit', token, {'_count': count}) while True: results.extend(e['resource'] for e in data.get('entry', [])) next_url = next((l['url'] for l in data.get('link',[]) if l['relation']=='next'), None) if not next_url: break r = requests.get(next_url, headers={'Authorization': f'Bearer {token}', 'Accept': 'application/fhir+json'}) r.raise_for_status() data = r.json() _cache({'resourceType': 'Bundle', 'entry': [{'resource': r} for r in results]}, 'eob') print(f'Retrieved {len(results)} EOB resources') return results def get_coverage(token: str) -> list[dict]: """ Query Coverage resources for the authenticated beneficiary. Output: list of Coverage resource dicts. Note: 400 Bad Request here usually means missing _patient param on some BB2 versions. Add params={'beneficiary': 'Patient/bene_id'} if this occurs. """ data = _get('/Coverage', token) _cache(data, 'coverage') return [e['resource'] for e in data.get('entry', [])] def _cache(data: dict, name: str): path = CACHE_DIR / f'{name}.json' path.write_text(json.dumps(data, indent=2))

## 3.5  fhir_response_parser.py

# fhir_response_parser.py # Extracts field values from raw FHIR responses into a flat dict # matching the FHIRMapper MappingResult schema for comparison. def parse_patient(patient: dict) -> dict: """Extract key Patient fields as flat dict.""" return { 'bene_id': patient.get('id'), 'birth_date': patient.get('birthDate'), 'gender': patient.get('gender'), } def parse_eob_total(eob_list: list[dict]) -> dict: """ Aggregate EOB.total.amount.value across all EOBs. This approximates total_per_capita_exp from the MSSP PUF. Output: {'total_amount': float, 'eob_count': int, 'currency': str} """ total = 0.0 currency = None for eob in eob_list: for item in eob.get('total', []): amt = item.get('amount', {}) total += float(amt.get('value', 0)) currency = currency or amt.get('currency') return {'total_amount': round(total, 2), 'eob_count': len(eob_list), 'currency': currency} def parse_coverage(coverage_list: list[dict]) -> dict: """ Extract Coverage.type.coding.code — maps to enrollment_type in MSSP PUF. Expected gap: US Core Coverage.type uses a different value set than MSSP enrollment types. Output: {'coverage_type_code': str, 'gap_confirmed': bool} """ codes = [] for cov in coverage_list: for coding in cov.get('type', {}).get('coding', []): codes.append(coding.get('code','')) mssp_types = {'ESRD', 'Disabled', 'Aged Dual', 'Aged Non-Dual'} found_codes = set(codes) gap_confirmed = not bool(found_codes & mssp_types) # True if no MSSP code found return {'coverage_type_codes': codes, 'gap_confirmed': gap_confirmed, 'gap_note': 'US Core Coverage.type codes do not include MSSP enrollment types' if gap_confirmed else ''}

|  | Acceptance criteria — Module 3 is done when (1) bb2_sandbox_notebook.ipynb runs from top to bottom without errors after running bb2_auth.get_token(). (2) data/bb2_responses/ contains patient.json, eob.json, and coverage.json. (3) parse_coverage() returns gap_confirmed=True for MSSP enrollment_type (confirming the gap finding). (4) The notebook's final cell shows a comparison table: MSSP PUF column ¦ FHIRMapper expected path ¦ BB2 actual value ¦ Match? |
| --- | --- |

# Module 4 — CMS Flat-File to FHIR Gap Analysis

Path: modules/puf_fhir_gap_analysis/  |  Inputs: Module 2 FHIRMapper + Module 3 BB2 results

Synthesizes FHIRMapper output and BB2 validation results into a structured gap analysis document and policy implications report. This module produces the README-worthy output artifact.

## 4.1  File tree

modules/puf_fhir_gap_analysis/ ├── gap_analysis.ipynb # synthesis notebook: FHIRMapper + BB2 -> gap table ├── gap_report_generator.py # renders gap_report.md from gap analysis output ├── output/ │ ├── gap_report.md # GitHub-renderable gap analysis table │ └── policy_implications.md # one-page prose policy analysis └── tests/ └── test_gap_taxonomy.py

## 4.2  gap_report_generator.py

# gap_report_generator.py import pandas as pd, sys sys.path.insert(0, 'modules/fhir_field_mapper') from fhir_mapper import FHIRMapper GAP_TAXONOMY = { None: ('No gap', 'Direct FHIR R4 mapping exists in US Core'), 'no_equivalent': ('Structural gap', 'No FHIR R4 resource type exists for this concept'), 'aggregation_gap': ('Aggregation gap', 'Resource exists but population-level aggregation not native to FHIR'), 'custom_extension_required': ('Extension gap', 'Resource exists but granularity requires CMS-specific extension profile'), 'partial_mapping': ('Partial mapping', 'Approximate mapping exists with known limitations'), } def build_gap_table(dataset: str = 'mssp_puf') -> pd.DataFrame: """ Build a gap analysis DataFrame for all columns in a dataset. Input: dataset name string (must exist in FHIRMapper registry). Output: DataFrame with columns: column_name, fhir_resource, fhir_element_path, cms_0057f_api, gap_category, gap_description, gap_notes. """ mapper = FHIRMapper() rows = [] for r in mapper.map_all(dataset): cat, desc = GAP_TAXONOMY.get(r.gap_type, ('Unknown', '')) rows.append({ 'MSSP PUF column': r.column_name, 'FHIR resource': r.fhir_resource or '— none —', 'FHIR element path': r.fhir_element_path or '— none —', 'CMS-0057-F API': r.cms_0057f_api, 'BB2 validated': r.us_core_validated, 'Gap category': cat, 'Gap notes': r.gap_notes, }) return pd.DataFrame(rows) def render_gap_report(df: pd.DataFrame, out_path: str = 'modules/puf_fhir_gap_analysis/output/gap_report.md'): """Write gap analysis table to Markdown file.""" header = '# MSSP PUF to FHIR R4 Gap Analysis\n\n' summary = f'**{len(df)} fields analyzed** ¦ **{(df["Gap category"]=="Structural gap").sum()} structural gaps** ¦ ' summary += f'**{(df["Gap category"]=="Extension gap").sum()} extension gaps** ¦ ' summary += f'**{(df["Gap category"]=="No gap").sum()} direct mappings**\n\n' md = header + summary + df.to_markdown(index=False) open(out_path, 'w').write(md) print(f'Gap report written: {out_path}') return md

## 4.3  policy_implications.md — write this by hand

This file is written in prose, not generated by code. It is one page. It must contain three paragraphs addressing: (1) the structural gap finding and its implications for VBC data standardization; (2) the aggregation gap and its implications for ACO analytics infrastructure; (3) what the extension gap means for payers trying to comply with CMS-0057-F using standard FHIR tooling. Do not use bullet points. Write in the voice of a consultant deliverable.

# policy_implications.md — outline for prose content ## Para 1 — Structural gap (sav_rate, quality_score) # Opening: CMS is simultaneously mandating FHIR APIs (CMS-0057-F) and publishing # financial performance data (MSSP PUF) in flat-file format that those APIs cannot express. # Argument: sav_rate and quality composite score have no FHIR R4 equivalent — not because # of implementation choices, but because no standard FHIR resource type exists for # population-level financial performance metrics. # Implication: as TEFCA matures and FHIR becomes the standard exchange layer, VBC programs # will need either (a) new FHIR resource types or (b) CMS-defined extension profiles # to carry financial performance data through the API layer. ## Para 2 — Aggregation gap (per_capita_exp by enrollment_type) # Argument: FHIR is inherently patient-level. EOB exists per claim per beneficiary. # Population-level aggregation — summing expenditure across a county, stratified by # enrollment type — requires a preprocessing layer that FHIR does not natively support. # Implication: health IT platforms serving ACO analytics (Arcadia, Inovalon) must build # this aggregation layer themselves, which is why the MSSP PUF continues to serve a # purpose even as FHIR APIs proliferate. ## Para 3 — Extension gap (enrollment_type, n_ab_ben) # Argument: US Core Coverage.type does not include MSSP enrollment type codes. # Capturing ESRD / Disabled / Aged Dual / Aged Non-Dual requires a CMS-specific extension # profile that does not yet exist in any published IG. # Implication: payers implementing the Patient Access API per CMS-0057-F will be able to # expose basic coverage data, but enrollment-type granularity critical for risk adjustment # analytics will not flow through the standard FHIR layer without additional standardization work.

## 4.4  Tests

# tests/test_gap_taxonomy.py import sys sys.path.insert(0, 'modules/fhir_field_mapper') sys.path.insert(0, 'modules/puf_fhir_gap_analysis') from gap_report_generator import build_gap_table def test_gap_table_has_8_rows(): df = build_gap_table('mssp_puf') assert len(df) == 8, f'Expected 8 rows, got {len(df)}' def test_structural_gaps_identified(): df = build_gap_table('mssp_puf') structural = df[df['Gap category'] == 'Structural gap'] assert 'sav_rate' in structural['MSSP PUF column'].values def test_no_gap_for_direct_mapping(): df = build_gap_table('mssp_puf') no_gap = df[df['Gap category'] == 'No gap'] assert 'avg_risk_score' in no_gap['MSSP PUF column'].values def test_report_renders(): df = build_gap_table('mssp_puf') from gap_report_generator import render_gap_report md = render_gap_report(df, '/tmp/test_gap_report.md') assert '# MSSP PUF to FHIR R4 Gap Analysis' in md assert 'sav_rate' in md

|  | Acceptance criteria — Module 4 is done when (1) build_gap_table('mssp_puf') returns a DataFrame with 8 rows. (2) output/gap_report.md renders correctly in GitHub as a Markdown table with the summary line. (3) output/policy_implications.md is 3 paragraphs, no bullet points. (4) pytest passes all 4 tests. (5) gap_analysis.ipynb imports from both fhir_mapper.py (Module 2) and bb2_responses/ cache (Module 3) and runs without errors. |
| --- | --- |

# End-to-end validation — run after all 4 modules

# Run from repo root after all modules are built # 1. Module 1 cd modules/pa_compliance_checker && python run_all.py # Expected: output/compliance_report.md created with 4+ payers pytest tests/ -v # Expected: 4 tests pass # 2. Module 2 cd ../fhir_field_mapper python -c "from fhir_mapper import FHIRMapper; m=FHIRMapper(); print(m.summary())" # Expected: {'no_gap': 2, 'custom_extension_required': 3, 'no_equivalent': 1, 'aggregation_gap': 1, 'partial_mapping': 1} pytest tests/ -v # 3. Module 3 # Run bb2_sandbox_notebook.ipynb top-to-bottom # Expected: data/bb2_responses/ has patient.json, eob.json, coverage.json # Expected: coverage parse shows gap_confirmed=True # 4. Module 4 cd ../puf_fhir_gap_analysis python -c "from gap_report_generator import build_gap_table,render_gap_report; render_gap_report(build_gap_table())" # Expected: output/gap_report.md created pytest tests/ -v # 5. Full repo test sweep cd ../../ && pytest modules/ -v --tb=short # Expected: all tests pass

Generated by Claude | April 2026 | fhir-cms-interop-toolkit v2 — Claude Code-executable technical specs. Companion to CORPUZ-2024 MSSP cost_risk_score_agg_dashb.